This tracker consists of 11 columns:

- V2MOM Name - Keeps things grouped by vision.

- Milestone - Clear action/goal chunk from the V2MOM’s Methods.

- Proposed Start Date - Gives visibility on when you intend to start, which is helpful if juggling limited time or resources

- Target End Date - Helps pace yourself over the months.

- Dependencies - Critical if some steps are conditional. For example “Lay Paths/Walk ways” requires “Veg Garden Design” completed

- Status - Provides at-a-glance clarity on where things stand.

- Priority (1–3) -Helps when you need to focus limited time/energy

- Comments - Useful for reflections, issues, or lessons.

- Completed On - Great if you want to look back over time and celebrate progress

But please modify it so that it fits your needs. I have previously paired this down to 5 (V2MOM Name, Milestone, Target End Date, Status and Comments) as this was perfectly adequate to give me an up-to-date status while not taking any significant effort to update.

| V2MOM Name | Milestone | Proposed Start Date | Target End Date | Dependencies | Status | Priority | Comments | Completed On |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plot_2_Plate | Dig out plots (1–4) | 1st Sept. 2025 | 30th Sept. 2025 | Garden design completed | Not Started | 1 |  |  |